## Slide 1: Network Interface for the MSX computer
Team # 18
Bruno Barreyra and David Regal
EEL4914 Senior Design (Sp2003)
TEAM PROGRESS REPORT #1

## Slide 2: The MSX Turbo
Panasonic FS-A1GT
Cartridge Slot

## Slide 3: Project Overview
Ethernet card for an 8-bit computer
  Late 1980s, the MSX computer is similar to the Atari 800
  Communicate with a computer network
  Use the Crystal CS8900, PLA, and discrete components to build a card

## Slide 4: Progress to Date
MSX computers were bought and shipped
Research of all the components
Print out documentation
Circuit design begun on Protel
MSX Turbo-R were made only in Japan and are hard to find and expensive ($500)
Overcome problem: Divided work and coordinating meeting times

## Slide 5: Current Work
What tasks will be the focus in the coming reporting period?
  Setting up the computers and test for fully working
  Finish board design on Pro-tel
  Test first prototype
What are the key challenges?
  Connectors for the MSX

## Slide 6: Updated Gantt Chart
Today

## Slide 7: Overall Project Status
Select One | Status
 | Ahead of schedule
X | On schedule
 | Behind schedule
Waiting for MSX computer to arrive