## Slide 1: Network Interface for the MSX computer
Team # 18
Bruno Barreyra and David Regal
EEL4914 Senior Design (Sp2003)
TEAM PROGRESS REPORT #3

## Slide 2: Project Overview
Ethernet card for the MSX, an 8-bit computer
  MSX computer is similar to the Atari 800
  Communicate with a computer network
  Use the Crystal CS8900, PLA, and discrete components to build a card

## Slide 3: Progress to Date
Implemented more decoding logic from MSX bus
Not using Altera board so need digital parts
Selected digital parts for decoding – 7432 Quad 3 input OR
Key problems overcame:
  Importing all of the Gnatt chart in Power Point and finding percentage complete column
  Minimizing the number of parts needed for decoding

## Slide 4: Current Work
Focus on:
  Inventory parts
  PCB footprints
Key challenges:
  Making footprints for parts that are not in the Protel library
  Testing the design

## Slide 5: Updated Gantt Chart
Today

## Slide 6: Overall Project Status
Select One | Status
 | Ahead of schedule
 | On schedule
X | Behind schedule
Behind schedule:
  Estimate: 4 days
  PCB fabrication won’t take as long – 5 days turn around time.
  Board assembly will be done at Lab, not sent out.