## Slide 1: Network Interface for the MSX computer
Team # 18
Bruno Barreya and David Regal
EEL4914 Senior Design (Sp2003)
TEAM PROGRESS REPORT #?

## Slide 2: Project Overview
Ethernet card for an 8-bit computer
  Late 1980s, the MSX computer is similar to the Atari
  Communicate with a computer network
  Use the Crystal CS8900, PLA, and discrete components to build a card

## Slide 3: Progress to Date
MSX computers were bought and shipped
Research of all the components
Print out documentation
Circuit design begun on Pro-tel
Fully working MSX computers are hard to find
Overcome problem: Divided work and coordinating meeting times

## Slide 4: Current Work
What tasks will be the focus in the coming reporting period?
  Setting up the computers and test for fully working
  Finish board design on Pro-tel
  Test first prototype
What are the key challenges?
  Connectors for the MSX

## Slide 5: Updated Gantt Chart
This chart should show your progress as of today’s date on each task enumerated
  Use secondary bars, arrowheads, or darkened bars to indicate completed tasks, or the portions of tasks that have been completed
  Use a vertical line to represent the report date
  See link on Gantt charts from class web page FYI

## Slide 6: Overall Project Status
Select One | Status
 | Ahead of schedule
X | On schedule
 | Behind schedule
If behind schedule:
  Estimate: by how many days?
  What is your plan for getting back on schedule by the next reporting period?