## Slide 1: Network Interface for the MSX computer
Team # 18
Bruno Barreya and David Regal
EEL4914 Senior Design (Sp2003)
TEAM PROGRESS REPORT #?

## Slide 2: Project Overview
Ethernet card for an 8-bit computer
  Late 1980s, the MSX computer is similar to the Atari
  Communicate with a computer network
  Use the Crystal CS8900, PLA, and discrete components to build a card

## Slide 3: Progress to Date
MSX computers were bought and shipped
Research of all the components
Print out documentation
Circuit design begun on Pro-tel
Fully working MSX computers are hard to find
Overcome problem: Divided work and coordinating meeting times

## Slide 4: Current Work
What tasks will be the focus in the coming reporting period?
  Setting up the computers and test for fully working
  Finish board design on Pro-tel
  Test first prototype
What are the key challenges?
  Connectors for the MSX

## Slide 5: Updated Gantt Chart
Today

## Slide 6: Overall Project Status
Select One | Status
 | Ahead of schedule
 | On schedule
X | Behind schedule
If behind schedule:
  Estimate: by 2 days
  What is your plan for getting back on schedule by the next reporting period? Working more during the week. Not just on weekends.