## Slide 1: Network Interface for the MSX computer
Team # 18
Bruno Barreyra and David Regal
EEL4914 Senior Design (Sp2003)
TEAM PROGRESS REPORT #5

## Slide 2: Project Overview
Ethernet card for the MSX, an 8-bit computer
  MSX computer is similar to the Atari 800
  Communicate with a computer network
  Use the Crystal CS8900, PLA, and discrete components to build a card

## Slide 3: Progress to Date
Improved PCB design
Sent out for 3 PCBs
Failed to assimilate Milled PCB
  Filling Vias raised IC chip of the board
  One bad hole
Problems overcome:
  Ordering samples from Insight Electronics
  Finding information on driver developement

## Slide 4: Current Work
Focus on:
  Driver development
  Assimilate like crazy
Key challenges:
  Testing the card in a network
  Making time on weekends

## Slide 5: Updated Gantt Chart
Today

## Slide 6: Overall Project Status
Select One | Status
 | Ahead of schedule
 | On schedule
X | Behind schedule
Behind because Milled PCB could not be used
Plans
  Work on weekends
  No sleep